# Fleet-Local TypeScript Error Remediation Package

Generated: 2025-12-29 16:04:41

Total Errors: 2238

Total TypeScript Files: 2,867

Repository: /Users/andrewmorton/Documents/GitHub/fleet-local

# Executive Summary

This document provides a complete breakdown of all 2,238 TypeScript errors in the fleet-local codebase, organized by error type, category, and file. It includes detailed fix instructions for each error category and a recommended implementation order to maximize efficiency. The estimated total effort is 43-65 hours (5-8 business days).

# Error Distribution by Category

| Category | Count |
| --- | --- |
| Type Mismatches | 523 |
| Null/Undefined Safety | 517 |
| Other Errors | 444 |
| Unused Variables/Imports | 441 |
| Module Not Found | 123 |
| Missing Type Annotations | 99 |
| Interface/Type Violations | 86 |
| Import/Export Issues | 5 |

# Top 20 Error Codes

| Error Code | Count | Description |
| --- | --- | --- |
| TS6133 | 441 | Declared but never used |
| TS2345 | 263 | Argument type mismatch |
| TS2322 | 260 | Type assignment incompatibility |
| TS2339 | 230 | Property does not exist on type |
| TS2532 | 175 | Object is possibly undefined |
| TS2307 | 123 | Cannot find module |
| TS18048 | 112 | Possibly undefined |
| TS7006 | 99 | Implicitly has any type |
| TS2304 | 79 | Cannot find name |
| TS2769 | 73 | No overload matches this call |
| TS18046 | 69 | Possibly null or undefined |
| TS7016 | 56 | Module has no type declaration |
| TS2559 | 29 | Type has no properties in common |
| TS7031 | 25 | Binding element implicitly has any |
| TS2614 | 24 | Module not exported properly |
| TS6196 | 24 | Generic type parameter not used |
| TS2353 | 19 | Object literal may only specify known properties |
| TS2551 | 12 | Property may not exist |
| TS2367 | 12 | Comparison always returns false |
| TS2323 | 12 | Duplicate identifier |

# Detailed Fix Instructions by Category

## 1. Unused Variables/Imports (TS6133) - 441 errors

Priority: LOW | Estimated Time: 2-4 hours | Automatable: YES

### Fix Strategy:

• Run ESLint with --fix flag to automatically remove
• Delete unused imports and variables
• For test files, prefix with underscore if needed for context
• Review and remove dead code

### Automated Command:

npx eslint --fix "src/**/*.{ts,tsx}"
npx tsc --noEmit  # Verify fixes

## 2. Type Mismatches (TS2345, TS2322) - 523 errors

Priority: HIGH | Estimated Time: 8-12 hours | Automatable: PARTIAL

### Fix Strategy:

• Add proper type assertions where appropriate
• Update function signatures to match actual usage
• Use type guards for union types
• Fix interface definitions to match implementation
• Use type narrowing techniques

### Example Fix:

// Before (TS2345)
function processData(data: string) { }
processData(maybeString); // Error: string | undefined not assignable

// After - Option 1: Make parameter optional
function processData(data: string | undefined) {
  if (!data) return;
  // process data
}

// After - Option 2: Guard at call site
if (maybeString) {
  processData(maybeString);
}

## 3. Null/Undefined Safety (TS2532, TS18048, TS18046) - 517 errors

Priority: CRITICAL | Estimated Time: 10-15 hours | Automatable: PARTIAL

### Fix Strategy:

• Add null checks before accessing properties
• Use optional chaining (?.) operator
• Use nullish coalescing (??) operator
• Add proper undefined guards
• Use non-null assertion (!) only when certain

### Example Fixes:

// Before (TS2532)
const name = user.profile.name; // Object possibly undefined

// After - Optional chaining
const name = user?.profile?.name ?? "Unknown";

// Before (TS18048)
if (value.includes('test')) { } // value possibly undefined

// After - Guard check
if (value?.includes('test')) { }

// Before - Accessing array element
const first = items[0].name; // items[0] possibly undefined

// After - Safe access
const first = items[0]?.name ?? "N/A";

## 4. Module Not Found (TS2307) - 123 errors

Priority: CRITICAL | Estimated Time: 3-5 hours | Automatable: PARTIAL

### Fix Strategy:

• Install missing npm dependencies
• Fix incorrect import paths
• Add type declarations for untyped modules
• Update path mappings in tsconfig.json
• Create missing declaration files

### Commands:

# Install missing type definitions
npm install --save-dev @types/react @types/react-dom @types/node
npm install --save-dev @types/leaflet @types/google.maps

# For modules without types, create declaration file
# Create: src/types/untyped-module.d.ts
declare module 'untyped-module';

# Verify
npx tsc --noEmit

## 5. Missing Type Annotations (TS7006, TS7031) - 99 errors

Priority: MEDIUM | Estimated Time: 4-6 hours | Automatable: PARTIAL

### Fix Strategy:

• Add explicit parameter types
• Add return type annotations
• Type destructured parameters
• Use TypeScript utility types

### Example Fixes:

// Before (TS7006)
const processItems = (items) => { }

// After
const processItems = (items: Item[]): void => { }

// Before (TS7031) - Destructured parameter
const renderUser = ({ name, email }) => { }

// After
const renderUser = ({ name, email }: { name: string; email: string }) => { }

// Or with interface
interface UserProps {
  name: string;
  email: string;
}
const renderUser = ({ name, email }: UserProps) => { }

## 6. Interface/Type Violations (TS2769, TS2740, TS2741) - 86 errors

Priority: HIGH | Estimated Time: 6-8 hours | Automatable: NO

### Fix Strategy:

• Complete missing required properties
• Update interface definitions
• Use Partial<T> for partial objects
• Fix Material-UI Grid component props
• Use Pick<T> or Omit<T> for subsets

### Example Fixes:

// Before (TS2740) - Missing properties
const vehicle: Vehicle = {
  id: "1",
  name: "Truck",
  type: "truck"
}; // Missing: status, location, etc.

// After - Complete all required properties
const vehicle: Vehicle = {
  id: "1",
  name: "Truck",
  type: "truck",
  status: "active",
  location: { lat: 0, lng: 0, address: "" },
  // ... all required fields
};

// Or use Partial if appropriate
const partialVehicle: Partial<Vehicle> = {
  id: "1",
  name: "Truck"
};

// MUI Grid Fix (TS2769)
// Before
<Grid item xs={12}> // Error: item prop doesn't exist

// After - Use Grid2
import Grid2 from "@mui/material/Unstable_Grid2";
<Grid2 xs={12}>

// Or keep Grid with container
<Grid container>
  <Grid item xs={12}>
</Grid>

## 7. Property Does Not Exist (TS2339) - 230 errors

Priority: HIGH | Estimated Time: 6-8 hours | Automatable: NO

### Fix Strategy:

• Add missing properties to interfaces
• Fix typos in property names
• Use type guards for union types
• Add index signatures if appropriate

### Example Fix:

// Before (TS2339)
const value = obj.unknownProperty; // Property doesn't exist

// After - Add to interface
interface MyObject {
  existingProperty: string;
  unknownProperty: string; // Add this
}

// Or use index signature for dynamic properties
interface MyObject {
  [key: string]: any; // Allow any string key
}

# Files Requiring Most Attention (Top 20)

These files have the highest error counts and should be prioritized:

| Rank | File Path | Errors |
| --- | --- | --- |
| 1 | src/hooks/use-api.ts | 54 |
| 2 | src/components/AssetTypeFilter.tsx | 46 |
| 3 | src/components/shared/__tests__/SearchInput.test.tsx | 45 |
| 4 | src/components/workspaces/MaintenanceWorkspace.tsx | 36 |
| 5 | src/components/workspaces/FleetWorkspace.tsx | 35 |
| 6 | src/lib/mobile/services/OBD2Service.ts | 34 |
| 7 | src/lib/demo-data.ts | 33 |
| 8 | src/components/modules/analytics/CustomReportBuilder.tsx | 31 |
| 9 | src/hooks/use-fleet-data.ts | 31 |
| 10 | src/registerServiceWorker.ts | 31 |
| 11 | src/components/modules/__tests__/TrafficCameras.test.tsx | 28 |
| 12 | src/components/modules/personal-use/PersonalUseDashboard.tsx | 26 |
| 13 | src/components/modules/__tests__/GPSTracking.test.tsx | 25 |
| 14 | src/pages/ProcurementHub.tsx | 25 |
| 15 | src/hooks/use-fleet-data-batched.ts | 23 |
| 16 | src/pages/AnalyticsHub.tsx | 23 |
| 17 | src/hooks/useCalendarIntegration.ts | 22 |
| 18 | src/components/drilldown/HubDrilldowns.tsx | 21 |
| 19 | src/hooks/useDataQueries.ts | 21 |
| 20 | src/pages/ComplianceHub.tsx | 21 |

# Recommended Implementation Order

Follow this phased approach for maximum efficiency:

## Phase 1: Critical Blockers (3-5 hours)

Fix Module Not Found Errors
• Error codes: TS2307, TS7016
• Count: 123 + 56 = 179 errors
• Install missing dependencies and type definitions
• Fix import paths
• Create declaration files for untyped modules
• These errors block other fixes from working

## Phase 2: Quick Wins (2-4 hours)

Remove Unused Code
• Error code: TS6133
• Count: 441 errors
• Run automated ESLint fixes
• Reduces noise and improves codebase clarity
• Low risk, high impact

## Phase 3: Safety Improvements (10-15 hours)

Add Null/Undefined Safety
• Error codes: TS2532, TS18048, TS18046
• Count: 517 errors
• Add optional chaining and null checks
• Most critical for preventing runtime errors
• Improves application stability

## Phase 4: Type Correctness (8-12 hours)

Fix Type Mismatches
• Error codes: TS2345, TS2322
• Count: 523 errors
• Align types with actual usage patterns
• Update interfaces and function signatures
• Add proper type guards

## Phase 5: Missing Properties (6-8 hours)

Fix Property Access Errors
• Error code: TS2339
• Count: 230 errors
• Add missing interface properties
• Fix property name typos
• Update type definitions

## Phase 6: Type Annotations (4-6 hours)

Add Missing Type Annotations
• Error codes: TS7006, TS7031
• Count: 99 errors
• Add explicit parameter types
• Add return type annotations
• Improves IDE support and code clarity

## Phase 7: Interface Compliance (6-8 hours)

Fix Interface Violations
• Error codes: TS2769, TS2740, TS2741
• Count: 86 errors
• Complete missing required properties
• Update MUI Grid components to Grid2
• Fix function overload mismatches

## Phase 8: Remaining Issues (8-12 hours)

Fix Other Errors
• Various error codes
• Count: ~200 errors
• Address edge cases
• Fix specific component issues
• Final cleanup and verification

# Total Estimated Effort

Total Time: 47-70 hours
Timeline: 6-9 business days (at 8 hours/day)
Recommended Approach: Use automated tools where possible (Phases 1-2), then manual fixes in priority order (Phases 3-8)

# Automation Scripts

## Script 1: Install Dependencies & Remove Unused Code

#!/bin/bash
# File: fix-phase-1-2.sh

cd /Users/andrewmorton/Documents/GitHub/fleet-local

echo "Phase 1: Installing missing dependencies..."
npm install --save-dev \
  @types/react@latest \
  @types/react-dom@latest \
  @types/node@latest \
  @types/leaflet@latest \
  @types/google.maps@latest

echo "Phase 2: Removing unused imports and variables..."
npx eslint --fix "src/**/*.{ts,tsx}"

echo "Checking progress..."
npx tsc --noEmit 2>&1 | grep -c "error TS"

echo "Done! Check error count above."

## Script 2: Check Progress by Error Type

#!/bin/bash
# File: check-progress.sh

cd /Users/andrewmorton/Documents/GitHub/fleet-local

echo "Current error breakdown:"
npx tsc --noEmit 2>&1 | grep "error TS" | \
  sed 's/.*error \(TS[0-9]*\).*/\1/' | \
  sort | uniq -c | sort -rn | head -10

echo ""
echo "Total errors:"
npx tsc --noEmit 2>&1 | grep -c "error TS"

## Script 3: Git Commit Progress

#!/bin/bash
# File: commit-progress.sh

cd /Users/andrewmorton/Documents/GitHub/fleet-local

# Get current error count
ERRORS=$(npx tsc --noEmit 2>&1 | grep -c "error TS")

# Commit changes
git add -A
git commit -m "fix: TypeScript errors reduced to $ERRORS

- Fixed module imports and type definitions
- Removed unused variables and imports
- Added null safety checks
- Updated type annotations"

git push origin main

echo "Progress committed. Errors remaining: $ERRORS"

# Detailed File-by-File Breakdown (Top 10)

Focus on these high-impact files first:

## 1. src/hooks/use-api.ts

Total Errors: 54

Error Distribution:
  • TS2559 (Type has no properties in common): 27 occurrences
  • TS2769 (No overload matches this call): 8 occurrences
  • TS6133 (Declared but never used): 7 occurrences
  • TS2339 (Property does not exist on type): 6 occurrences
  • TS18048 (Possibly undefined): 3 occurrences
  • TS2322 (Type assignment incompatibility): 2 occurrences
  • TS2352 (Other): 1 occurrences

### Sample Errors:

1. Line 50: TS2322
   Type 'Promise<string | null>' is not assignable to type 'Promise<string>'. Type 'string | null' is not assignable to type 'string'. Type 'null' is not...

2. Line 77: TS2322
   Type 'string | null' is not assignable to type 'string'. Type 'null' is not assignable to type 'string'.

3. Line 310: TS6133
   'queryClient' is declared but its value is never read.

## 2. src/components/AssetTypeFilter.tsx

Total Errors: 46

Error Distribution:
  • TS2322 (Type assignment incompatibility): 46 occurrences

### Sample Errors:

1. Line 55: TS2322
   Type '"PASSENGER_VEHICLE"' is not assignable to type 'AssetCategory'.

2. Line 56: TS2322
   Type '"HEAVY_EQUIPMENT"' is not assignable to type 'AssetCategory'.

3. Line 57: TS2322
   Type '"TRAILER"' is not assignable to type 'AssetCategory'.

## 3. src/components/shared/__tests__/SearchInput.test.tsx

Total Errors: 45

Error Distribution:
  • TS2322 (Type assignment incompatibility): 43 occurrences
  • TS6133 (Declared but never used): 2 occurrences

### Sample Errors:

1. Line 9: TS6133
   'delay' is declared but its value is never read.

2. Line 25: TS2322
   Type 'Mock<Procedure | Constructable>' is not assignable to type '(value: string) => void'. Type 'MockInstance<Procedure | Constructable> & (new (...a...

3. Line 32: TS2322
   Type 'Mock<Procedure | Constructable>' is not assignable to type '(value: string) => void'. Type 'MockInstance<Procedure | Constructable> & (new (...a...

## 4. src/components/workspaces/MaintenanceWorkspace.tsx

Total Errors: 36

Error Distribution:
  • TS2339 (Property does not exist on type): 10 occurrences
  • TS7006 (Implicitly has any type): 8 occurrences
  • TS7031 (Binding element implicitly has any): 7 occurrences
  • TS6133 (Declared but never used): 5 occurrences
  • TS2551 (Property may not exist): 4 occurrences
  • TS2353 (Object literal may only specify known properties): 1 occurrences
  • TS2322 (Type assignment incompatibility): 1 occurrences

### Sample Errors:

1. Line 14: TS6133
   'React' is declared but its value is never read.

2. Line 30: TS7031
   Binding element 'facilities' implicitly has an 'any' type.

3. Line 30: TS7031
   Binding element 'onFacilitySelect' implicitly has an 'any' type.

## 5. src/components/workspaces/FleetWorkspace.tsx

Total Errors: 35

Error Distribution:
  • TS2304 (Cannot find name): 11 occurrences
  • TS7006 (Implicitly has any type): 9 occurrences
  • TS6133 (Declared but never used): 5 occurrences
  • TS2339 (Property does not exist on type): 5 occurrences
  • TS7031 (Binding element implicitly has any): 4 occurrences
  • TS2322 (Type assignment incompatibility): 1 occurrences

### Sample Errors:

1. Line 15: TS6133
   'React' is declared but its value is never read.

2. Line 38: TS7031
   Binding element 'vehicle' implicitly has an 'any' type.

3. Line 38: TS7031
   Binding element 'telemetry' implicitly has an 'any' type.

## 6. src/lib/mobile/services/OBD2Service.ts

Total Errors: 34

Error Distribution:
  • TS2532 (Object is possibly undefined): 22 occurrences
  • TS6133 (Declared but never used): 5 occurrences
  • TS2322 (Type assignment incompatibility): 3 occurrences
  • TS2345 (Argument type mismatch): 3 occurrences
  • TS1117 (Other): 1 occurrences

### Sample Errors:

1. Line 76: TS2532
   Object is possibly 'undefined'.

2. Line 87: TS2532
   Object is possibly 'undefined'.

3. Line 98: TS2532
   Object is possibly 'undefined'.

## 7. src/lib/demo-data.ts

Total Errors: 33

Error Distribution:
  • TS2322 (Type assignment incompatibility): 20 occurrences
  • TS2353 (Object literal may only specify known properties): 5 occurrences
  • TS2532 (Object is possibly undefined): 4 occurrences
  • TS6133 (Declared but never used): 2 occurrences
  • TS18048 (Possibly undefined): 1 occurrences
  • TS2367 (Comparison always returns false): 1 occurrences

### Sample Errors:

1. Line 10: TS6133
   'tallahasseeFacilities' is declared but its value is never read.

2. Line 66: TS2532
   Object is possibly 'undefined'.

3. Line 68: TS2322
   Type '"offline" | "active" | "emergency" | "idle" | "charging" | "service" | undefined' is not assignable to type '"offline" | "active" | "emergency" ...

## 8. src/components/modules/analytics/CustomReportBuilder.tsx

Total Errors: 31

Error Distribution:
  • TS18046 (Possibly null or undefined): 9 occurrences
  • TS7006 (Implicitly has any type): 8 occurrences
  • TS6133 (Declared but never used): 6 occurrences
  • TS2345 (Argument type mismatch): 4 occurrences
  • TS6196 (Generic type parameter not used): 2 occurrences
  • TS2322 (Type assignment incompatibility): 1 occurrences
  • TS2532 (Object is possibly undefined): 1 occurrences

### Sample Errors:

1. Line 51: TS6196
   'DataSource' is declared but never used.

2. Line 93: TS6196
   'ReportTemplate' is declared but never used.

3. Line 125: TS6133
   'previewData' is declared but its value is never read.

## 9. src/hooks/use-fleet-data.ts

Total Errors: 31

Error Distribution:
  • TS2339 (Property does not exist on type): 26 occurrences
  • TS6133 (Declared but never used): 5 occurrences

### Sample Errors:

1. Line 47: TS6133
   'fuelError' is declared but its value is never read.

2. Line 49: TS6133
   'maintenanceLoading' is declared but its value is never read.

3. Line 49: TS6133
   'maintenanceError' is declared but its value is never read.

## 10. src/registerServiceWorker.ts

Total Errors: 31

Error Distribution:
  • TS2304 (Cannot find name): 28 occurrences
  • TS6133 (Declared but never used): 3 occurrences

### Sample Errors:

1. Line 38: TS2304
   Cannot find name 'logger'.

2. Line 48: TS2304
   Cannot find name 'logger'.

3. Line 60: TS2304
   Cannot find name 'logger'.

# Additional Resources

## TypeScript Documentation

• TypeScript Handbook: https://www.typescriptlang.org/docs/handbook/
• TypeScript Error Reference: https://typescript.tv/errors/
• React TypeScript Cheatsheet: https://react-typescript-cheatsheet.netlify.app/

## Tools & Libraries

• ESLint: https://eslint.org/
• ts-prune (find unused exports): https://github.com/nadeesha/ts-prune
• ts-migrate (automated migration): https://github.com/airbnb/ts-migrate
• typescript-eslint: https://typescript-eslint.io/

## Material-UI Migration Guides

• MUI Grid2 Migration: https://mui.com/material-ui/migration/migration-grid-v2/
• MUI v5 Migration Guide: https://mui.com/material-ui/migration/migration-v4/

# INSTRUCTIONS FOR LLM TO CONTINUE THIS WORK

READ THIS SECTION CAREFULLY

PROJECT CONTEXT:
You are taking over work on the fleet-local codebase located at:
/Users/andrewmorton/Documents/GitHub/fleet-local

This is a React + TypeScript fleet management application with 2,867 TypeScript files and currently 2,238 TypeScript compilation errors.

CURRENT STATUS:
✗ NO fixes have been applied yet
✓ All errors have been cataloged and categorized in this document
✓ Fix strategies have been defined for each error category
✓ Implementation phases have been planned

YOUR MISSION:
Fix ALL 2,238 TypeScript errors following the 8-phase implementation plan. You MUST complete every phase sequentially and verify progress after each phase.

## PHASE-BY-PHASE INSTRUCTIONS

PHASE 1: Fix Module Not Found Errors (179 errors)
Estimated time: 3-5 hours
Steps:
Commit your work after this phase!

cd /Users/andrewmorton/Documents/GitHub/fleet-local

# Install all required type definitions
npm install --save-dev @types/react @types/react-dom @types/node \
  @types/leaflet @types/google.maps @types/jest @types/testing-library__react

# Check for other missing modules
npx tsc --noEmit 2>&1 | grep "TS2307\|TS7016" | \
  sed 's/.*Cannot find module //;s/Cannot find type definition.*//' | \
  sort | uniq

# Install any additional missing types
# npm install --save-dev @types/[missing-module]

# Verify TS2307 and TS7016 are resolved
npx tsc --noEmit 2>&1 | grep -c "TS2307\|TS7016"
# Should show 0 or close to 0

PHASE 2: Remove Unused Code (441 errors)
Estimated time: 2-4 hours
Steps:
Commit your work after this phase!

# Run ESLint auto-fix
npx eslint --fix "src/**/*.{ts,tsx}"

# Verify TS6133 errors are significantly reduced
npx tsc --noEmit 2>&1 | grep -c "TS6133"
# Should show 0 or very few remaining

# If any remain, manually remove unused variables

PHASE 3: Add Null/Undefined Safety (517 errors)
Estimated time: 10-15 hours
Steps:
This is the most time-consuming phase. For each TS2532, TS18048, or TS18046 error:
1. Read the error message to identify the problematic line
2. Add optional chaining (?.) or null check
3. Use nullish coalescing (??) for default values
4. Example: change obj.prop to obj?.prop ?? defaultValue

Focus on high-impact files first:
• src/hooks/use-api.ts
• src/hooks/use-fleet-data.ts
• src/lib/demo-data.ts

Commit your work after this phase!

# Check progress frequently
npx tsc --noEmit 2>&1 | grep -c "TS2532\|TS18048\|TS18046"

# Commit every 50-100 fixes
git add -A && git commit -m "fix: null safety checks (batch X)"

PHASE 4: Fix Type Mismatches (523 errors)
Estimated time: 8-12 hours
Steps:
For each TS2345 or TS2322 error:
1. Understand what type is expected vs. what is provided
2. Update function signatures to accept the actual type
3. Or add type guards/assertions at the call site
4. Use union types where appropriate (Type1 | Type2)

Commit your work after this phase!

# Check progress
npx tsc --noEmit 2>&1 | grep -c "TS2345\|TS2322"

# Commit every 50-100 fixes

PHASES 5-8: Continue with remaining error categories
Follow the same pattern:
1. Identify error type
2. Apply fixes using examples in this document
3. Check progress regularly
4. Commit frequently
5. Move to next phase when error count reaches 0

## SUCCESS CRITERIA

You have completed this task successfully when:

✓ TypeScript compilation shows 0 errors:

npx tsc --noEmit
# Should show "Found 0 errors"

✓ Build completes successfully:

npm run build
# Should complete without errors

✓ Tests pass (optional but recommended):

npm test
# Should show all tests passing

✓ Application runs without errors:

npm run dev
# Open browser and verify app loads

## FINAL DELIVERABLES

When complete, provide:

1. Final TypeScript compilation output showing 0 errors
2. Summary of changes made (how many errors fixed per category)
3. Git commit history showing progressive fixes
4. Screenshot or output of successful build
5. Brief report of any issues encountered and how you resolved them

## IMPORTANT NOTES

⚠ DO NOT use "any" type to bypass errors - fix them properly
⚠ DO NOT use @ts-ignore comments - fix the underlying issues
⚠ DO commit your work frequently (every 50-100 fixes)
⚠ DO test your changes periodically to ensure app still works
⚠ DO use the automation scripts provided in this document

## QUICK REFERENCE COMMANDS

# Navigate to project
cd /Users/andrewmorton/Documents/GitHub/fleet-local

# Check all errors
npx tsc --noEmit

# Count errors
npx tsc --noEmit 2>&1 | grep -c "error TS"

# Check specific error type
npx tsc --noEmit 2>&1 | grep "TS2532" | wc -l

# Build project
npm run build

# Run development server
npm run dev

# Run tests
npm test

# Commit changes
git add -A
git commit -m "fix: [description]"
git push origin main